Noise Monitoring Data for 14th September 2013 Possession Works

| Noise Monitoring Results |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Location | Date | Time | Measured (LAeq 15 min) | Predicted noise level (Ref: J139-GPL-RO6-v1.1) | Calculated impact at nearest receiver | Comments |
| 10/12 Akora Rd | 14/09/13 | 14:00 | 51.4 | 74.3 | N/A | Monitoring undertaken during clearing directly adjacent. |
| 522-528 Pacific Hwy | 14/09/13 | 14:45 | 68.6 | 56.4 | 51.7 | Monitoring undertaken during vibratory drive of first sheet pile. |
| 31 Narara Cres | 14/09/13 | 16:05 | 61.4 | 62.0 | 45.4 | Excavation of underline cross utilising 5 tonne excavator |

NOTES

Monitoring was not undertaken at all sites identified in the quantitative noise assessment due to a reduced scope of works undertaken. Monitoring at 31 Narara Crescent was undertaken from inside the rail corridor due to private property access availability. Monitoring for the sheet piling was done at 30m from the piling rig and 15m from the generator/compressor and a calculated impact produced due to high level of non-construction related noise at receiver.